# Streatham Hub development update notes

## Pre-qualification questionnaire

- Three submissions were received from consortia in response to the OJEU notice for the Streatham hub development.

- All three submissions passed the initial pre-qualification evaluation stage.

## ISOP

- Invitation to Submit Outline Proposals (ISOP) was issued on Thursday 23 June to all three bidders. The purpose of the ISOP is to get bidders doing some preliminary thinking about how they are going deliver the project before ITN (Invitation to Negotiate) stage

- ISOP response date is 12 noon on Friday 29 July.

- Two ISOPs have been received and the Council is currently in the process of analysing the responses. One of the bidders declined to submit an ISOP but have stated that they are still interested in tendering for the contract at ITN stage

- Invitation to Negotiate (ITN) documentation being developed – target completion in end of August 2005.

- Latest draft of output specification will be distributed to stakeholders’ working group in week commencing 1 August.

- ITN to be issued end of September 2005.

- The projected commercial close for the procurement is early- to mid-2007.

## Arup technical assessment

- Arup has completed the second stage of its technical assessment of the design for the leisure centre and ice arena.

- A workshop was held with them on 25 July.

- The Arup report and workshop affirmed that the design is technically feasible and its findings will be made available to bidders at the ITN stage.

## Section 106

- The Section 106 is due for sign off between the Council and Tesco at the end of July.

- Communication

- A draft communications plan has been produced which will act as the framework for disseminating information on the Streatham Hub development (see attached). The Environment Department is currently in the process of recruiting a Communications Officer, part of whose remit will be to finalise and implement the Streatham Hub development communications plan.